Confluence to Google Docs Conversion Notes
Goal
Convert Confluence Documents in to Google Documents for the purpose of using WikiGDrive to publish them.

Delivery
A new github repo with a node.js script specific to this conversion.
High level Process
- Scan all of the documents in a Confluence Space
- Make google documents in a shared drive (two passes will be required so links between documents can be known as content is added).
  - Parent/Child relationship must be intact.
- Import Confluence "Attachments" to Google Drive so they can be referenced.
- For each document
  - Import content from Confluence Page into Google Documents
  - Heading should be headings
  - Paragraphs should be paragraphs
  - Images (which are attachments in Confluence) should be embedded in google docs
  - Macros can be wrapped in {curlies} and dumped as text
    - Example Block Macro:
      {macroname propertyname=’value’ propertyname=’value’}
      macro body, if exists
      {/macroname}
    - Example Inline Macro:
      {macroname propertyname=’value’ propertyname=’value’ /}
  - Tables should be kept tables
  - Embedded Video should be converted to an image with a hyperlink
  - Formatting is not required to be converted.

Proposed Instructions

confluence2google <path to space> <path to google shared drive>

Links and Possible Approaches
1. Use REST API
  1. Confluence Cloud REST API
  2. Confluence Server REST API
  3. https://confluence.mieweb.com/rest/api/space/DOCS10/content
  4. Tiny Example Space: https://confluence.mieweb.com/rest/api/space/TES/content
2. Use export file
  1. Confluence Export makes a zipped file with XML Format
  2. Example HTML zip file
  3. Example XML zip file
3. Use HTML
  1. Confluence Export that makes an HTML file

Examples
Simple - https://confluence.mieweb.com/display/DOCS10/Demographics+Tab+Summary
API Call: https://confluence.mieweb.com/rest/api/content/7344693
Complex - https://confluence.mieweb.com/pages/viewpage.action?pageId=7344528
API Call: https://confluence.mieweb.com/rest/api/content/7344528

Cleanup
Bad chars: (issue) I am finding multiple places where chars are being placed that need either removed or converted. This may take some time to figure out what should be converted and what can be removed. The first example image is obviously a ‘ but the second example may just need removed.
Macros

This is a list of the macros that have been carried over from Confluence and how they should be formatted during the migration.

- {system-name} - issue
  - Format: no closing, no body
- {sys-name} - issue
  - Format: no closing, no body
- {children} - issue
  - Format: no closing, no body
- {conditionalcontent} - issue
  - Format: closing and body
  - Notes: should have properties (something like eh or wc)
- {anchor} - issue
  - Notes: Remove this macro. We can handle this with the wikiGrdrive script
- {gvideo} - issue
  - Format: no closing, no body, needs properties
- {section}
  - Format: closing, body
- {column}
  - Format: closing, body
- {toc} TBD
- {warning}
  - Format: closing, body
- {tip}
  - Format: closing, body
- {note}
  - Format: closing, body
- {panel} TBD
- {info}
  - Format: closing, body
- {pre} - issue
  - Format: closing, body
  - Notes: This is not a macro, but we need all pre tags wrapped so we can convert them to pre in markdown. We also need to preserve line breaks.

Project Folder Structure
(This is a work in progress and not yet an action item)

Issues to consider
- In order to maintain parent/child structure we need to have subfolders
- Every parent folder is really a page.
  - Every folder also needs a Google Doc to house the content of that page.
  - wikiGDrive will need to know how to associate that Google Doc with the folder.
- We need a consistent structure in order to keep things intuitive for editors.

Possible Structure
Using the side navigation of our current documentation for reference in these examples.
Idea #1: Folder for every page.
This idea builds from our prior experience using Google Drive for Sphinx. This may not be the best solution but can serve as a starting point for ideas.

- Videos & Demonstrations
  - page.gdoc
  - video-placeholder-workplace-injury.jpg
- Programs
  - page.gdoc
  - Medical Programs
    - page.gdoc
    - Occupational Medicine
      - page.gdoc
      - Medical Clearance
        - page.gdoc
      - Surveillance Procedures
        - page.gdoc
    - Clinical Medicine
      - page.gdoc
  - Compliance Programs
    - page.gdoc
  - Employee Assistance Program
    - page.gdoc
  - Quality Reporting
    - page.gdoc
- General Functionality
  - page.gdoc
- Rapid Deployment
  - page.gdoc
- Resources
  - page.gdoc

Pros:
- Generating an accurate page tree should be easy.
- If a page name needs to change it can be done by changing the folder name.
- Consistency in the structure makes it easy to know that a page.gdoc belongs to the parent folder.
- Keeping images and other assets in the folder with the page it is used will make it easy to manage page assets.

Cons:
- Searching for a specific page in Google Drive may not be very intuitive unless you search for folders (since page names are all page.gdoc)
- Keeping images and other assets in the folder with the page it is used leaves potential for duplicate assets across the project.

Idea #2: Concepts Only (DRAFT)

WC
EH

Pros:
tbd

Cons:
tbd